# WEBSITE DEVELOPMENT FREELANCE AGREEMENT

This Agreement is made on 21-02-2026, between:

## 🔹 PARTIES

Developer:
Omkar Sanjay Yadav
Manjari Budruk, Pune
7666071107

AND

Client:
Varsha Sharma
Business Name: VLN Caterers and Event Management
Wadgaon Sheri, Pune
96731 30070

Collectively referred to as the “Parties”.

## 🔹 1. PROJECT OVERVIEW

The Client agrees to hire the Developer (Freelancer) to design, develop, and deploy a business portfolio website for VLN Caterers and Event Management.

The purpose of the website is to:

- Showcase catering services

- Promote event management offerings

- Generate customer inquiries by call, WhatsApp, or in-person visits

## 🔹 2. SCOPE OF WORK

The Freelancer agrees to provide the following services:

### Website Features:

- Home Page

- About Us Section

- Services Section

- Gallery / Portfolio

- Contact Page (Call / WhatsApp)

- Mobile Responsive Design

- Basic SEO Setup

### Technical Deliverables:

- Website design and development

- Testing and bug fixing

- Deployment on live server

- Basic performance optimization

## 🔹 3. PROJECT TIMELINE

- Project Start Date: 22-02-2026

- Estimated Completion Date: 30-03-2026

⚠ Timeline may be extended if:

- Client delays content or approvals

- Additional features are requested

## 🔹 4. PAYMENT TERMS

- Total Project Cost: ₹ 80,000

- Advance Payment: ₹ 40,000

- Final Payment: ₹ 40,000

### Payment Conditions:

- Work will begin only after advance payment is received

- Final delivery will be provided only after full payment

- In case of delay in payment beyond the agreed date, the Developer reserves the right to pause the project until payment is cleared.

## 🔹 5. REVISION POLICY

- Up to 2–3 revisions are included

- Additional revisions or major changes will be charged separately

## 🔹 6. CLIENT RESPONSIBILITIES

The Client agrees to:

- Provide required content -text, images, logo

- Give timely approvals and feedback

- Avoid unnecessary delays

## 🔹 7. DESIGN & APPROVAL

- Developer will provide design drafts for approval

- Development will proceed after approval

- No part of the website will be publicly accessible before approval

- All approvals, feedback, and change requests must be confirmed via WhatsApp or Email and will be considered as official communication.

## 🔹 8. DEPLOYMENT & HOSTING

- Deployment will be handled by the Developer using the Client’s system and email credentials

- Deployment cost is included in the total project payment

- Domain and Hosting will be registered in the Client’s name

- All domain renewal and related charges will be the responsibility of the Client

Developer is not responsible for:

- Hosting downtime

- Third-party service issues

## 🔹 9. OWNERSHIP & RIGHTS

- Full ownership will be transferred to the Client after full payment

- Until then, all rights remain with the Developer

- Developer retains the right to showcase the project in portfolio

## 🔹 10. MAINTENANCE & SUPPORT

- 3 Months Free Maintenance included

- Maintenance beyond this period will be charged separately

### Includes:

- Bug fixes

- Minor content updates

- Basic support

### Excludes:

- New features

- Major redesign

## 🔹 11. BACKUP & SECURITY

- Developer may maintain backup copies for limited duration

- Security depends on hosting provider and proper usage

## 🔹 12. TERMINATION

Either party may terminate the agreement with written notice.

In such case:

- Client must pay for work completed

- Developer will provide work based on payment received

## 🔹 13. LIMITATION OF LIABILITY

Developer is not liable for:

- Third-party failures

- Hosting/server downtime

- Misuse by client or third parties

Liability is limited to total project cost.

## 🔹 14. CONFIDENTIALITY

Both parties agree not to disclose confidential information related to the project.

## 🔹 15. DISPUTE RESOLUTION

This Agreement shall be governed by the laws of Maharashtra, India.

Any disputes will be resolved through mutual discussion or arbitration.

## 🔹 16. FINAL DELIVERY CONDITION

- Final files, credentials, and deployment will be provided only after full payment

- Partial work cannot be used without payment

- The Developer reserves the right to restrict access to the website or hosting environment in case of non-payment.

## 🔹 17. ACCEPTANCE

By signing below, both parties agree to all terms mentioned in this agreement.

## 🔹 SIGNATURES

Developer Signature: __________________________
Name: __________________________
Date: __________________________

Client Signature: __________________________
Name: __________________________
Date: __________________________